Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 31 January 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS28502 |
| Project Name | Visualizing Housing Market Trends: An Analysis of Sale Prices and Features using Tableau |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a user, I can load the housing dataset into Tableau Desktop | 3 | High | Mathineni Karthik |
| Sprint-1 | Data Preparation | USN-2 | As a user, I can clean and prepare the dataset for visualization | 3 | High | Shaik Saida |
| Sprint-1 | Basic Visualization | USN-3 | As a user, I can create KPI visualizations such as total houses and average sale price | 4 | High | Ravulapalli Hemachand |
| Sprint-1 | Chart Creation | USN-4 | As a user, I can create charts such as bar charts and pie charts | 4 | High | Vakada Srinu |
| Sprint-2 | Dashboard Creation | USN-5 | As a user, I can create an interactive dashboard combining visualizations | 5 | High | Mathineni Karthik |
| Sprint-2 | Story Creation | USN-6 | As a user, I can create a Tableau Story to present insights step-by-step | 3 | Medium | Shaik Saida |
| Sprint-3 | Dashboard Publishing | USN-7 | As a user, I can publish dashboard to Tableau Public | 3 | High | Ravulapalli Hemachand |
| Sprint-3 | Web Integration | USN-8 | As a developer, I can integrate dashboard into Flask web application | 5 | High | Vakada Srinu |
| Sprint-4 | Testing | USN-9 | As a user, I can test dashboard functionality and interactivity | 3 | Medium | Mathineni Karthik |
| Sprint-4 | Documentation | USN-10 | As a user, I can prepare project documentation and demonstration | 4 | High | All Team Members |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 14 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 14 | 29 Oct 2022 |
| Sprint-2 | 8 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 8 | 05 Nov 2022 |
| Sprint-3 | 8 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 8 | 12 Nov 2022 |
| Sprint-4 | 7 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 7 | 19 Nov 2022 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Total Story Points Completed = 37
Total Sprint Duration = 24 Days

Average Velocity (AV) per sprint =
AV = Total Story Points / Number of Sprints
AV = 37 / 4
AV = 9.25 story points per sprint

Average Velocity per day =
AV per day = 37 / 24 = 1.54 story points per day

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.